# 1. Problem, Stakeholder Analysis and Business Value

## 1.1 Problem Statement

Community service requests may currently be managed through fragmented communication and record-keeping channels, including email, telephone calls, WhatsApp messages, spreadsheets and paper-based processes. This can result in requests being duplicated, lost or overlooked and makes it difficult to maintain visibility of a request throughout its lifecycle (SEN381 Teaching Team, 2026a, section 2).

The fragmented process also creates challenges in assigning responsibility, prioritizing requests and determining whether requests have been addressed. Furthermore, management may have limited access to reliable information regarding open, overdue, resolved and closed requests. The inconsistent handling of request information can also introduce security and information management concerns.

CivicConnect is intended to address these problems by providing a centralized platform for managing community service requests. The platform will provide a controlled lifecycle in which requests can be submitted, categorized, viewed by authorized users, assigned, updated, resolved and closed.

## 1.2 Stakeholder Analysis

The primary stakeholders are community requesters, service staff, and management.

Community requesters are individuals who submit community service requests. Their key needs are a simple request-submission process, meaningful status information, access to their request history, and appropriate feedback regarding their requests.

Service staff are responsible for processing and resolving service requests. They require access to authorized requests, search and filtering capabilities, request details, assignment and responsibility controls, controlled status updates, action or resolution recording, and the ability to resolve and close requests.

Management requires an overview of service activity and performance. Their needs include information about open, overdue, resolved and closed requests, analysis by category and status, and information that supports accountability and service-performance analysis (SEN381 Teaching Team, 2026a, section 3).

Other stakeholders include system administrators and project team. Administrators have an interest in system control, access, and security. The project team requires clear and manageable requirements and scope.

## 1.3 Business Value

CivicConnect is expected to create value by centralizing service request information and providing a controlled request lifecycle. Centralization can improve visibility and reduce the likelihood of requests being lost or overlooked. Assignment and responsibility features can improve accountability, while status tracking can improve transparency for requesters (SEN381 Teaching Team, 2026a, section 2.1).

The platform can also provide management with structured information about service activity, enabling analysis of request categories, statuses and service performance. Overall, the intended business value is to improve the control, visibility, accountability and transparency of community service request management.

# 2. Scope Baseline & Constraints

## 2.1. Scope Baseline

### 2.1.1 In Scope (M1 committed baseline)

Requester capabilities

- SR-IN-01: Submit a new service request with category, description and location.

- SR-IN-02: Categorise a request using a controlled, predefined category list.

- SR-IN-03: View current status of own submitted requests.

- SR-IN-04: View history/list of previously submitted requests.

- SR-IN-05: Receive feedback when a request is accepted, rejected, updated or completed.

Staff capabilities

- SR-IN-06: View requests relevant to the staff member's role/category.

- SR-IN-07: Search, filter and sort requests (by status, category, date, priority).

- SR-IN-08: View full request detail.

- SR-IN-09: Assign or accept ownership of a request.

- SR-IN-10: Update request status through defined, controlled transitions (e.g. New → Assigned → In Progress → Resolved → Closed).

- SR-IN-11: Record comments/actions/resolution notes against a request.

- SR-IN-12: Resolve/close requests where authorised.

Management capabilities

- SR-IN-13: View aggregate service activity (open/overdue/resolved/closed counts).

- SR-IN-14: View requests by category/status/other justified dimension.

- SR-IN-15: Access enough data to support basic accountability and performance reporting.

### 2.1.2 Out of Scope

| Excluded item | Reason |
| --- | --- |
| Direct integration with WhatsApp, email inbox or telephone systems | High integration complexity and third-party API/security risk relative to available schedule; the platform replaces these channels rather than connecting to them. |
| Payment processing | No transactional/payment business need identified in the scenario. |
| Native mobile applications | Responsive web meets the business need at lower cost/schedule risk than a separate native build. |
| Multi-organisation/multi-tenant support | Scenario describes a single organisation; multi-tenancy adds data-isolation complexity with no stated need. |

Deliberate exclusion defended: WhatsApp/email/telephone integration is excluded because it requires third-party credentials, rate limits and message-parsing logic that amount to a separate project, introduces external attack surface the team can't fully control, and isn't necessary to solve the actual problem — fragmentation is solved by giving every channel one destination (the platform), not by the platform reaching into every channel.

### 2.1.3 Deferred / Future Scope

- SR-FUT-01: Automated SLA-breach escalation/reminders.

- SR-FUT-02: Public API for third-party integration.

- SR-FUT-03: AI-assisted automatic categorisation.

- SR-FUT-04: Native mobile application.

- SR-FUT-05: Multi-language interface.

- SR-FUT-06: File and photo attachments.

Any of these entering scope later goes through formal Change Management (Change Request → Impact Analysis → Decision → Authorise → Implement → Verify → Update Baseline), not informal addition.

## 2.2. Assumptions & Constraints

### 2.2.1 Assumptions

| ID | Assumption | Why it matters if wrong |
| --- | --- | --- |
| A-01 | Staff and management users have basic digital literacy and reliable internet/device access | Affects UI complexity and support burden if untrue |
| A-02 | The organisation has a single, relatively stable set of service categories at launch | Affects how rigid vs. configurable the category system needs to be |
| A-03 | A free/low-cost hosting tier is sufficient for pilot-scale usage volumes | Affects cost planning and NFR realism |
| A-04 | The team retains full access to a GitHub account and free-tier services for the project duration | Affects continuity of controlled evidence if untrue |

### 2.2.2 Constraints

| Constraint | Statement | Engineering Implication |
| --- | --- | --- |
| Schedule | Fixed 4-milestone academic delivery period; no extension available. | Favours a smaller, controlled feature set over a larger unfinished one; drives §1.2 exclusions. |
| Cost | Team must prefer free/low-cost services. | Free-tier limits (storage, connections, cold-start/sleep behaviour) must be documented as an operational risk, not ignored. |
| Scope | Baseline in §1.1 is controlled; changes require formal impact analysis. | Prevents uncontrolled creep from ad hoc add requests during construction. |
| Quality | Quality attributes must be defined now and evidenced later. | NFRs must be specific and testable (e.g. response time, concurrent users), not vague claims. |
| Security | Sensitive requester data must be protected from first commit, not retrofitted. | Drives early decisions on authentication, role-based access and secrets handling (see §4). |

### 2.2.3 Constraint Interaction / Trade-off

Schedule vs. Security (access-control granularity): A fully granular, field-level permission system would better satisfy least-privilege principles but isn't achievable within the fixed schedule alongside required functional scope. Accepted trade-off: a coarser three-role model (Requester / Staff / Management) with feature-level rather than field-level access control. This is a deliberate, evidence-based decision recorded in Michael's Engineering Decision Log, with residual risk tracked below (R-004).

# 3. Requirements &Acceptance Criteria

The requirements below are based on the stakeholder needs in section 1.2 and scope in section 2.1. High priority covers the core workflow, dependencies and security controls. Medium priority follows these foundations but remains part of the planned scope (SEN381 Teaching Team, 2026a, section 11).

FR identifies a functional requirement and NFR a non-functional requirement. Each has two acceptance criteria, labelled AC followed by its requirement ID and 1 or 2. Sources and scope links are recorded in the accompanying RTM.

## 3.1 Functional requirements

FR-001 Submit a service request (High)

Allow requesters to submit a request with a category, description and location.

AC-FR-001-1: A valid submission saves one request with a unique reference, date and New status.

AC-FR-001-2: Missing required fields or an invalid category are rejected without saving a request.

FR-002 Controlled request categories (High)

Use a predefined list of request categories.

AC-FR-002-1: A requester can select and save a category from the agreed list.

AC-FR-002-2: An unlisted category is rejected; existing requests retain their saved category.

FR-003 View own request status (High)

Allow requesters to view the current status of their own requests.

AC-FR-003-1: After an authorised update, the requester sees the saved status and update date.

AC-FR-003-2: Entering another requester’s reference does not reveal its status or details.

FR-004 View own request history (Medium)

Allow requesters to view their previous requests.

AC-FR-004-1: The list shows each own request’s reference, category, date and current status, including completed requests.

AC-FR-004-2: Other users’ requests are excluded; an empty list displays a clear message.

FR-005 Requester feedback (Medium)

Provide requester feedback when a request is accepted, rejected, updated or completed.

AC-FR-005-1: Each event produces feedback showing the event, date and current status; rejection and completion include a reason or summary.

AC-FR-005-2: Feedback remains available later and excludes private staff notes and other users’ information.

FR-006 Authorised staff request list (High)

Allow staff to view requests permitted by their role and assigned categories.

AC-FR-006-1: Staff see all and only the requests allowed by their permissions.

AC-FR-006-2: Direct access to a request outside these permissions is denied.

FR-007 Search, filter and sort (Medium)

Allow staff to search requests and filter by status, category, date and priority, and sort by date or priority.

AC-FR-007-1: Searches and combined filters return only matching authorised records, including both date-range boundaries.

AC-FR-007-2: Sorting gives the expected order; clearing filters restores the list and no matches displays an empty result.

FR-008 Full request details (High)

Allow authorised staff to view full request details.

AC-FR-008-1: Details show the reference, requester, category, description, location, date, status, priority, owner, due date and notes.

AC-FR-008-2: Unauthorised users cannot open the same details; missing owner or due date is clearly shown.

FR-009 Assign or accept ownership (High)

Allow authorised staff to assign a request or accept responsibility for it.

AC-FR-009-1: Assignment records one eligible owner, the person making the change and the time.

AC-FR-009-2: Ineligible owners are rejected; simultaneous attempts to claim a request cannot create two owners.

FR-010 Controlled status transitions (High)

Allow request status changes only through the agreed lifecycle.

AC-FR-010-1: Allowed changes save the new status, previous status, actor and time.

AC-FR-010-2: Invalid transitions and changes by unauthorised users are rejected without changing the request.

FR-011 Record actions and notes (High)

Allow staff to record comments, actions and resolution notes against a request.

AC-FR-011-1: A nonblank entry is saved with its author and time; blank entries are rejected.

AC-FR-011-2: Requester-visible updates reach the requester; internal notes remain private and corrections preserve earlier entries.

FR-012 Resolve and close requests (High)

Allow authorised staff to resolve and close requests.

AC-FR-012-1: Resolving an In Progress request requires a resolution summary and records the actor and time.

AC-FR-012-2: Only an authorised user can close a Resolved request; other closure attempts are rejected.

FR-013 Service activity summary (Medium)

Allow management to view counts of open, overdue, resolved and closed requests.

AC-FR-013-1: Counts match a known dataset using the stated lifecycle and overdue rules.

AC-FR-013-2: Refreshing shows saved changes, including zero counts; requesters cannot access organisation-wide totals.

FR-014 Management category/status analysis (Medium)

Allow management to view requests and counts by category and status.

AC-FR-014-1: Category and status selections show only matching requests and correct counts.

AC-FR-014-2: Clearing selections restores the permitted overview; categories with no matches show zero.

FR-015 Accountability and performance history (High)

Keep request history to support accountability and basic performance reporting.

AC-FR-015-1: History records creation, ownership, status, priority, due-date and note changes with actor and time.

AC-FR-015-2: History survives restart and cannot be silently changed by ordinary users; timestamps support elapsed-time calculations.

FR-016 Authenticated role access (High)

Authenticate users and apply Requester, Staff and Management permissions.

AC-FR-016-1: Valid credentials for an enabled account grant the agreed access; invalid credentials grant no session.

AC-FR-016-2: Signed-out users cannot access protected functions, and users cannot grant themselves extra permissions.

FR-017 Request priority (Medium)

Record a controlled priority for each request and allow authorised staff to change it.

AC-FR-017-1: A new request receives the default priority; permitted changes are saved and appear in sorting and filtering.

AC-FR-017-2: Unlisted priorities and requester attempts to change priority are rejected.

FR-018 Due dates and overdue identification (Medium)

Allow staff to record due dates and identify overdue requests.

AC-FR-018-1: A valid due date and any change to it are saved with actor and time; invalid dates are rejected.

AC-FR-018-2: Only open requests past their due time are overdue; requests without a due date are clearly marked.

## 3.2 Non-functional requirements

NFR-001 Access-control isolation (High)

Protect requests using role and record-level access controls.

AC-NFR-001-1: The role/access test set produces zero unauthorised disclosures or changes, including direct requests.

AC-NFR-001-2: Requester ownership and staff-category boundaries are enforced while authorised actions succeed.

NFR-002 Pilot response time (Medium)

Complete at least 95% of submissions, status views, staff searches and management summaries within 3 seconds at pilot load, with at most 1% failures.

AC-NFR-002-1: Test with 10 concurrent users and 1,000 requests for 10 minutes after a 2-minute warm-up, with at least 100 runs per operation.

AC-NFR-002-2: Measure each operation separately from user action to visible result; record failures, environment and cold-start time separately.

NFR-003 Data integrity on save (High)

Save request data and its history together without partial updates.

AC-NFR-003-1: A failed submission, assignment or status change leaves either the complete change or the previous state.

AC-NFR-003-2: Saved records survive restart; a double-click submission does not create duplicate requests.

NFR-004 Requester usability (Medium)

Make request submission and status checking easy for users with basic digital skills.

AC-NFR-004-1: At least four of five representative participants submit a valid request and find its status within five minutes without coaching.

AC-NFR-004-2: All participants use the same task; completion times and errors are recorded.

NFR-005 Responsive and keyboard-usable interface (Medium)

Provide a responsive web interface that supports keyboard use.

AC-NFR-005-1: At 360 px and 1366 px viewport widths in Chrome and Edge, controls remain readable and usable without page-level horizontal scrolling.

AC-NFR-005-2: Keyboard users can reach and operate core controls, see focus, submit a request and read validation errors.

NFR-006 Protected data in transit (High)

Use HTTPS to protect authentication and request data in deployed environments.

AC-NFR-006-1: Sign-in and protected pages use a valid certificate with no mixed-content requests.

AC-NFR-006-2: HTTP is redirected or denied without protected content; application-generated credentials and request data use HTTPS only.

NFR-007 Recoverable request records (Medium)

Support recovery with no more than 24 hours of lost data and restoration within four hours.

AC-NFR-007-1: A restore test meets both targets and recovers consistent request, ownership, status and history records.

AC-NFR-007-2: The backup age, restoration time and resulting records are recorded for verification.

NFR-008 Privacy of logs and errors (High)

Keep sensitive information out of application logs and error messages.

AC-NFR-008-1: Tests using dummy secrets and private request content reveal none of that content in logs or user-facing errors.

AC-NFR-008-2: Errors identify the failed action without exposing credentials, connection secrets or internal stack traces to users.

NFR-009 Testability of core business rules (High)

Allow core request rules to be tested with controlled data in a separate test environment.

AC-NFR-009-1: Submission, access, assignment, status and reporting rules accept test inputs and produce observable results without production data.

AC-NFR-009-2: Repeating a check from the same starting state gives the same outcome; deliberately invalid behaviour is detected.

## 3.3 Requirements consistency and scope check

The requirements were compared with the supplied stakeholder analysis and scope. Each of the 15 in-scope items has a corresponding functional requirement. File and photo attachments are deferred to future scope. FR-016 to FR-018 support access control, priority filtering and overdue reporting already required by the scope (SEN381 Teaching Team, 2026a, section 3).

| Stakeholder or scope area | Requirements and coverage |
| --- | --- |
| Requesters | FR-001–FR-005 cover submission, categories, status, history and feedback (SR-IN-01–05). |
| Staff | FR-006–FR-012 cover permitted requests, search, details, assignment, updates, notes and closure (SR-IN-06–12). |
| Management | FR-013–FR-015 cover counts, category/status analysis and accountability (SR-IN-13–15). |
| Security and quality | FR-016–18 and NFR-001–09 support permissions, reporting rules, performance, usability, reliability and testing. |

Each requirement has a unique ID, a source, a priority and two testable acceptance criteria. Public feedback is separated from internal staff notes to protect confidential information. Performance and recovery targets guide the selection of suitable free or low-cost hosting.

Lifecycle: Requests follow New → Assigned → In Progress → Resolved → Closed. A New request may be rejected with a recorded reason. Open requests are those marked New, Assigned or In Progress. Reopening is not included.

Permissions and feedback: Requesters can view their own requests and public updates. Staff can access requests permitted by their role and assigned categories. Management can access service reporting. Feedback is provided within the application, while internal staff notes remain private. Email notifications are not included in the initial version.

Categories: The initial categories are Facility Faults, Damaged Equipment, Security Concerns, IT Support, Maintenance, Lost Property and Other. Each request must use one category from this list.

Priority and overdue rules: Priorities are Low, Normal and High, with Normal as the default. Authorised staff can change priorities and set due dates. An open request is overdue when its due time has passed. Requests without a due date are clearly identified and are not counted as overdue. Automatic escalation remains deferred.

Attachments: File and photo uploads are deferred to future scope to limit storage, security and implementation work. Initial submissions contain a category, description and location.

Quality targets: The numerical performance, usability and recovery targets in section 3.2 are the acceptance targets for the pilot. Hosting options will be assessed against these targets during M2. Any changes to the targets must follow the project’s change-control process. Achievement will be demonstrated through testing in later milestones.

External messaging integrations, payments, multi-tenant support and native apps are excluded from the initial version. Attachments, automated escalation, public APIs, AI categorisation and multilingual support remain future scope. Technology and architecture decisions will be addressed in M2.

# 4. RTM & Traceability Foundation

The initial Requirements Traceability Matrix (RTM) is supplied in the Excel spreadsheet called Cameron_M1_Requirements_RTM (3).xlsx.  It links all 27 requirements to their stakeholder/source, scope, priority and acceptance criteria. The Requirements sheet contains the full wording; the RTM sheet holds the trace links and future evidence fields.

For example, the requester’s need to submit and track a request in section 1.2 links to SR-IN-01, then FR-001 and AC-FR-001-1/2. These criteria check that a valid request is saved with a reference and that invalid input is rejected. NFR-003 supports this by preventing partial saves.

| RTM field | Content |
| --- | --- |
| Requirement ID and source | Unique ID, stakeholder, source section and scope reference. |
| Priority and acceptance | Requirement priority and linked acceptance criterion IDs. |
| Design and implementation | References to later designs, issues, pull requests and code. |
| Test, change and release | Links to test results, approved changes and release evidence. |
| Implementation status | Progress from Not Started through implementation and verification. |

At M1, implementation status is Not Started and later evidence fields contain Not yet created. These entries reflect the milestone’s focus on requirements and planning. The initial RTM establishes the current trace links and provides space for later lifecycle evidence.

The team maintains one evolving RTM. Requirement approval is recorded through the PED baseline process, separately from implementation status. A requirement is marked Verified only when its acceptance checks pass and supporting evidence is linked.

Changes are assessed for their effects on scope, acceptance criteria, related requirements and later design or tests. Approved changes are then reflected in the RTM. For example, changing the definition of “open” affects FR-010, FR-013 and FR-018. Traceability is also checked backwards to ensure that tests and changes link to the requirements they support (SEN381 Teaching Team, 2026a, sections 11 and 14).

# 5. Risk & Forward Engineering Considerations

## 5.1. Initial Risk Register

| Risk ID | Description | Cause | Probability | Impact | Priority | Mitigation | Contingency | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R-001 | Schedule slip due to unfamiliarity with the chosen technology stack | Limited prior team experience with selected tools | Medium | High | High | Time-boxed technical spike in M1/early M2 before committing; pair on unfamiliar areas | Fall back to a stack the team already knows | Bianca | Open |
| R-002 | Free-tier hosting/database limits exceeded during dev, testing or demo | Shared free-tier storage/connection/uptime restrictions | Medium | Medium | Medium | Monitor usage against tier limits from the start; keep data footprint lightweight | Migrate to an alternate/paid tier before a milestone demo | Cameron | Open |
| R-003 | Uncontrolled scope creep from informal "quick add" requests | Stakeholders/lecturer suggest additions outside baseline | Medium | High | High | Enforce formal Change Request + Impact Analysis before any addition | Defer to Future Scope (§1.3) if impact analysis shows schedule risk | Michael | Open |
| R-004 | Sensitive requester data exposed due to coarse role-based access control | Deliberate schedule-driven simplification (see §2.3) | Low | High | High | Enforce least-privilege at feature level; review every access-control change; test each role's boundaries | Revoke/patch access immediately if a gap is found; document as incident | Team | Open |
| R-005 | Secrets/credentials accidentally committed to GitHub | Missing .gitignore/environment-variable discipline | Medium | High | High | .gitignore from repo creation; environment variables/secret storage; never hardcode | Rotate exposed credentials immediately; purge from git history | Michael | Open |
| R-006 | Uneven team contribution causes one member to fall behind before a deadline | Workload conflicts, personal circumstances, poor visibility | Medium | Medium | Medium | Weekly check-ins; visible task board; early flagging of blockers | Redistribute tasks; document contribution evidence | Team | Open |
| R-007 | AI-assisted output contains unverified or incorrect claims | Over-reliance on AI without independent verification | Medium | Medium | Medium | Log every material AI contribution in the AI Usage Register; verify before acceptance | Rework the artefact manually if verification fails | Whoever used the AI tool | Open |

Highest-priority risk to defend: R-005 (secrets exposure) — impact is severe and, unlike R-001/R-003, mitigation is fully within the team's control from day one, so there's no excuse for it materialising.

## 5.2. Forward Engineering Considerations

| # | Concern | Why it matters now | Later decision it influences | Missing information | Risk of ignoring it |
| --- | --- | --- | --- | --- | --- |
| 1 | Authentication & authorisation model | Requirements must anticipate what auth needs to support later; retrofitting is expensive | M2 architecture, M3 RBAC implementation | Final tech stack; whether institutional/SSO login is expected | Insecure access control bolted on late |
| 2 | Data persistence & schema evolution | Requirements should anticipate what must be stored and how it may grow | M2 data/persistence design | Realistic data volume/growth for the pilot | Poor schema causing costly migration/rework |
| 3 | Deployment/hosting platform selection | Free-tier limits constrain what's realistic to promise in NFRs now | M2 technology decision, M3 CI/CD and environments | Comparative cost/limits of candidate platforms | Committing to NFRs the eventual platform can't support |
| 4 | Automated testing & CI approach | Acceptance criteria written now should anticipate automation, not just manual checks | M3 CI pipeline and quality gates | Team's tooling familiarity, available CI minutes | Tests bolted on late reduce coverage/confidence |
| 5 | Requester notification mechanism | Whether feedback (SR-IN-05) is in-app, email, or both affects architecture and dependencies | M2 architecture/integration design | Stakeholder preference, cost of email-sending services | Architecture assumes a channel that isn't feasible/affordable |
| 6 | Personal data handling / privacy obligations | Requester contact details/request content are personal data requiring careful handling from schema design onward | M2 data design, M3 security assurance | Applicable institutional/legal data-protection expectations | Non-compliant handling discovered late |
| 7 | Rollback/recovery expectations | Even a pilot system needs a plan for "what if a bad release breaks it" | M3/M4 deployment and operations | Whether the chosen platform supports easy rollback | No safe way to recover from a bad deploy near a milestone deadline |

Deliberately deferred, not decided: None of the above commits the team to a technology, schema or architecture in M1, consistent with the M1 boundary that "thinking ahead is not premature implementation." Each is recorded so it shapes NFRs/risk now and is revisited with evidence in M2.

# 6.Project Approach & Team Working Agreement

## Project Approach

The CivicConnect project will use a controlled, iterative Agile approach. The approach allows the team to develop the system progressively while maintaining control over requirements, changes, quality, risks and project evidence (Beck et al., 2001).

The project will progress through the four defined milestones: Engineering Foundation and Requirements Baseline, Architecture and Design, Controlled Construction and Integration, and the Final Product and Engineering Defence.

During M1, the team will establish the engineering foundation by defining the problem, stakeholders, scope, requirements, acceptance criteria, constraints, risks and initial engineering decisions. These outputs will form the M1 baseline and provide the foundation for subsequent project work.

During M2, the baselined requirements will be used to develop and justify the system architecture, design and technology decisions.

During M3, the team will implement and integrate the system incrementally. Development work will be managed using GitHub Issues and branches. Substantive changes will be submitted through Pull Requests and reviewed by other team members before being merged into the protected main branch. Testing and quality activities will occur throughout construction rather than being left until the end of development.

During M4, the team will validate the completed product against the agreed requirements and acceptance criteria, evaluate project success, address remaining risks and technical debt, and prepare the final engineering defence.

### Iterative Development Process

Individual items of work will follow a controlled cycle:

- Identify and define the required work.

- Record the work as a GitHub Issue.

- Assign responsibility to a team member.

- Develop the change on a separate branch.

- Test and verify the change.

- Submit a Pull Request.

- Obtain meaningful peer reviews and required approvals.

- Address review findings.

- Merge the approved change into the protected main branch.

- Update relevant documentation, requirements traceability and project evidence.

This approach provides a balance between Agile flexibility and the engineering controls required by the project. Requirements and implementation can evolve when justified, while changes remain traceable and controlled. Risks, defects and important engineering decisions will be recorded and reviewed throughout the project.

The team will not treat completion of functionality alone as evidence of completion. Work will be considered complete when the relevant implementation, testing, review, documentation and traceability evidence have been addressed.

## Team Working Agreement

The CivicConnect team agrees to work collaboratively and maintain shared responsibility for the quality and success of the project. Individual responsibilities will be allocated to team members, but all members remain responsible for understanding the overall system and being able to explain the team's engineering decisions and artefacts.

### 1. Communication

- Team members will communicate regularly using the team's agreed communication channel.

- Important project decisions will be documented rather than relying only on informal conversations.

- Team members will communicate as soon as possible if they are unable to complete an assigned task or encounter a significant problem.

### 2. Meetings

- The team will hold regular project meetings to review progress, upcoming work, risks and problems.

- Meeting outcomes and significant decisions will be recorded where appropriate.

- Team members will attend agreed meetings and contribute to discussions.

### 3. Task Allocation

- Engineering work will be represented using GitHub Issues where appropriate.

- Tasks will be assigned to specific team members to establish accountability.

- Work will be divided according to workload and project requirements rather than allowing one member to become responsible for an entire area of the system.

- Team members will keep their GitHub Issues updated as work progresses.

### 4. GitHub and Code Changes

- Team members will work using branches rather than making substantive changes directly to main.

- Substantive changes will be submitted through Pull Requests.

- Pull Requests will require review by other team members before merging.

- Reviewers will provide meaningful feedback rather than approving changes without inspection.

- The Pull Request author will not count their own approval.

- Team members will not commit passwords, API keys, private keys or other sensitive credentials to the repository.

### 5. Quality and Testing

- Team members are responsible for testing the work they produce.

- Defects discovered during development will be recorded and addressed appropriately.

- Code will be reviewed before being incorporated into the controlled baseline.

- The team will not deliberately reduce required testing or security activities simply to meet a deadline.

### 6. Documentation and Traceability

- Requirements, risks and significant engineering decisions will be documented.

- Changes to baseline requirements will follow the project's change-control process.

- Team members will maintain evidence of their contributions through GitHub commits Issues, Pull Requests, reviews and relevant documentation.

- The PED will be maintained as a single integrated engineering document.

### 7. AI Usage

- AI tools may be used where appropriate to support project activities.

- Material AI-assisted contributions will be recorded in the AI Usage Register.

- AI-generated content and code will be reviewed and verified by the team before being accepted.

- Team members remain responsible for understanding and being able to explain any AI-assisted work they use.

### 8. Collaboration and Knowledge Sharing

- Each team member will remain familiar with the overall CivicConnect system and not only their assigned tasks.

- Team members will explain important technical or engineering decisions to the rest of the team.

- Team members will support one another when difficulties arise.

- No team member will intentionally withhold information required for another member to complete their work.

### 9. Conflict Resolution

- Technical disagreements will be discussed using project requirements, evidence, risks and engineering reasoning.

- Where the team cannot immediately agree, alternatives will be considered and the decision will be documented where it represents a significant engineering choice.

- Personal disagreements will not be allowed to interfere with project responsibilities.

### 10. Accountability

Each team member agrees to:

- Complete their assigned work within agreed timeframes.

- Maintain evidence of their contributions.

- Review other team members' work when requested.

- Communicate problems early.

- Participate in project meetings and milestone preparation.

- Understand the overall project sufficiently to defend the team's work.

- Take responsibility for the quality of their contributions.

### Agreement

By adopting this working agreement, all three team members agree to follow the practices above throughout the CivicConnect project. The agreement may be updated when project circumstances change, if changes are discussed and agreed upon by the team and appropriately documented.

# 7. Initial Engineering Decision Log

## 7.1. Initial Deployment & Operational Considerations

### 7.1.1 Environments to anticipate

| Environment | Purpose at this stage |
| --- | --- |
| Development | Each team member's local setup; not yet standardised: to be agreed in M2. |
| Test | Anticipated for automated checks introduced in M3; not implemented yet. |
| Staging | Anticipated as a production-like rehearsal step before any real release; platform not yet chosen. |
| Production | Not applicable in M1, no real users or real data yet. |

### 7.1.2 Operational questions the team is holding open (not deciding yet)

- What free-tier hosting/DB option will be evaluated first, and against what criteria (cost, ease of use, team familiarity)?

- What minimum logging is needed to know a request was created/updated, for later accountability evidence?

- What would "the system is degrading" look like for CivicConnect specifically (e.g. requests silently failing to save)?

- Who is responsible for secrets/config once a real deployment target is chosen?

### 7.1.3 Why this matters at M1

Recording these questions now, without answering them, means the M2 technology/architecture decision can be made with operational readiness in mind, rather than discovering in M3 that the chosen platform can't support staging, logging, or rollback the team assumed it would.

# 8. GitHub Governance, Team Accountability & AI Controls

## GitHub Governance and Team Accountability

GitHub is used as the controlled repository for the CivicConnect project. The repository has been configured with controls intended to protect the project baseline, support collaborative development and provide evidence of team accountability.

### Protected Main Branch

The main branch is protected so that substantive changes cannot be made directly to the controlled baseline. Changes must be submitted through a Pull Request before being merged. A minimum of two approvals from team members other than the Pull Request author is required before a substantive change can be merged. This provides peer review and reduces the risk of unreviewed or unsuitable changes being incorporated into the project baseline.

### .gitignore

A .gitignore file has been configured to prevent unnecessary generated files and development-specific files from being committed to the repository. The team will also ensure that passwords, API keys, private keys and other sensitive credentials are not committed to the repository.

### GitHub Issues

GitHub Issues are used to record and manage engineering work. Issues represent project tasks, defects, requirements-related work and other activities requiring attention. This provides visibility of work allocation and progress and creates a link between project work and the team's development activities.

### Purpose of the Controls

These controls provide a structured development process in which project work can be assigned, changes can be reviewed and the controlled project baseline can be protected. They also provide traceable evidence of team participation through Issues, branches, Pull Requests, reviews and commits.

The GitHub governance approach will be maintained throughout the project and updated, when necessary, as the project progresses through subsequent milestones.

# Reference List:

Beck, K. et al. (2001) Principles behind the Agile Manifesto. Available at: https://agilemanifesto.org/principles.html (Accessed: 9 September 2026).

SEN381 Teaching Team (2026a) SEN381 CivicConnect Master Project Brief. Version 1.1. Belgium Campus iTversity. Supplied course material.

SEN381 Teaching Team (2026b) SEN381 CivicConnect Project: Milestone 1 — Engineering Foundation & Requirements Baseline. Belgium Campus iTversity. Supplied course material.

## AI Research & Verification Record

| Team member | AI tool/use | Purpose | Output used? | How independently verified | What was changed/rejected |
| --- | --- | --- | --- | --- | --- |
| Michael Ellis | ChatGPT | To find an effective way to track who is responsible for different tasks and provide evidence | Yes – The suggestion to use GitHub Issues | The approach was reviewed against the project requirements | Other tracking methods suggestions were not used; GitHub Issues was selected because it provides clear task ownership and traceable evidence |
| Cameron Purdon | ChatGPT | To understand and explain work and break it down with explanations. | Yes – Small pieces of information was used and structure format | The information was compared to online sources and lecture notes | Certain information was rejected due to being too wordy or not completely relevant. |
| Bianca Grobler | ChatGPT | To create tables for the risk register | Yes- the tables were used | It was reviewed against the project requirements | Tables that were too complex and not needed were rejected |