SEN381: CivicConnect: PED v2.0

Individual Contribution: Architecture, ASRs, Design Baseline & Risk Register Expansion

Prepared by Bianca Grobler, Architecture & Baseline Lead

This section is written to be merged into the team's single evolving Project Engineering Document (PED v2.0). Section numbers follow the Milestone 2 brief (§5.2, §5.3, §5.6, §6) and the Master Project Brief's ADR and Risk Register formats (§12, §13). Content owned by Michael (data/persistence, technology-stack, deployment) and Cameron (second design pattern, API/integration, RTM, application documentation, GitHub evidence) is referenced but not duplicated here.

# Document Control Update

| Version | Date | Change | Author |
| --- | --- | --- | --- |
| 1.0 | M1 submission | PED v1.0 baseline: problem, stakeholders, scope, requirements, RTM, initial risk register, forward engineering considerations, decision log, team agreement, GitHub governance. | Team |
| 2.0 (in progress) | 24 September 2026 | Added: Architecturally Significant Requirements (§5.2), architecture decision + diagrams + ADR-M2-01 (§5.3), design-pattern decision + ADR-M2-02 (§5.6), Architecture/Technology/Initial Design Baseline sign-off draft (§6), Risk Register expanded from R-001–R-007 to R-001–R-045 (§5.1). Data/persistence, technology-stack and integration sections to be merged from Michael and Cameron. | Bianca Grobler (this contribution) |

# 5.2 Architecturally Significant Requirements & Quality Drivers

The following requirements materially shaped the M2 architecture decision. They were selected because each one constrains a structural choice, not because they are the only quality attributes CivicConnect has.

| Quality Driver (ASR) | Linked Requirement(s) | Why It Matters for CivicConnect | Architectural Influence |
| --- | --- | --- | --- |
| Access-control isolation | NFR-001, FR-016, FR-006, FR-008 | Requesters, staff and management share one platform but must never see each other's data or functions beyond their role (M1 R-004: coarse-role trade-off). | Requires a single, centralised authorisation checkpoint server-side, not scattered across the UI. Rules out client-only enforcement. |
| Data integrity on save | NFR-003, FR-009, FR-010 | Concurrent assignment attempts and status changes must never corrupt a request or create two owners. | Requires business logic and data-access layers to enforce atomic operations; drives the state-based transition decision in §5.6. |
| Pilot-scale performance | NFR-002 | 95% of core operations must complete within 3s at pilot load (10 concurrent users), not enterprise scale. | Justifies a proportionate architecture: a distributed/microservice split adds latency and operational overhead this workload does not need. |
| Testability of business rules | NFR-009 | Status, assignment and reporting rules must be verifiable with test data independent of the UI, ahead of M3 automated testing. | Requires business logic to be separated from presentation and persistence so rules can be unit-tested in isolation. |
| Maintainability under schedule/team-size constraint | Schedule constraint (§2.2.2); R-001, R-006 | Three students, one fixed academic schedule, no extension; unfamiliar-technology risk already logged in M1. | Favours a single, well-structured deployable unit over a distributed architecture the team cannot realistically build, test and defend at this scale (see §5.3, "Proportional architecture"). |

# 5.3 Architecture Decision, Alternatives & Diagrams

Proportional architecture note: a more distributed architecture is not automatically more advanced. The alternatives below were evaluated directly against the ASRs in §5.2, the M1 schedule and cost constraints (§2.2.2), and the team-capability risk already logged as R-001.

| Option | Description | Decision | Reason |
| --- | --- | --- | --- |
| A. Microservices (per bounded context: Requests, Users, Reporting) | Independently deployable services communicating over the network, each with its own data store. | Rejected | Disproportionate operational and integration complexity for a 3-person team, a fixed 4-milestone schedule and free-tier hosting; contradicts the M2 guidance that a more distributed architecture is not automatically more advanced (§5.3). |
| B. Client-side application with direct database access | Browser application connects to the database with no server-side application layer. | Rejected | Cannot satisfy NFR-001 (access-control isolation) or NFR-003 (data integrity) because authorisation and validation cannot be trusted if enforced only in the client. |
| C. Layered (n-tier) web application: presentation, application/API, business logic, data access, single relational data store, deployed as one unit | A single deployable application internally divided into layers with clear responsibilities and one controlled entry point for business rules. | Selected | Proportionate to team capability and schedule; centralises access control and data-integrity enforcement server-side (NFR-001, NFR-003); keeps business logic separately testable (NFR-009); deployable within free-tier constraints (A-03). |

## Logical View: Layered Architecture

Distinguishes logical responsibility layers from the physical deployment tiers below. Each layer only calls the layer directly beneath it.

Presentation Layer: Web UI (Requester / Staff / Management views)

↓

Application / API Layer: request handling, authentication and authorisation checkpoint (NFR-001)

↓

Business Logic Layer: request lifecycle rules including StatusTransitionService (ADR-M2-02), assignment rules, reporting logic

↓

Data Access Layer: repository/data-access abstraction (protects NFR-009 testability)

↓

Single Relational Data Store

## Physical View: Deployment Tiers

Shown separately from the logical view per the M2 requirement to distinguish architecture from physical deployment. Specific hosting platform is owned by Michael's technology-stack decision (§5.5/§5.8); this view anticipates a single deployable application unit consistent with ADR-M2-01.

Client device (browser): Requester / Staff / Management

↓

Single hosted application instance (presentation + API + business logic + data access)

↓

Managed relational database service (free/low-cost tier, A-03)

## ADR-M2-01: Overall Application Architecture

| Decision ID | ADR-M2-01: Overall Application Architecture |
| --- | --- |
| Context | CivicConnect requires a controlled request lifecycle shared by three distinct roles (requester, staff, management) and must be built, tested and defended by a 3-person team within a single fixed academic schedule. |
| Constraints | Fixed 4-milestone schedule (no extension); free/low-cost hosting preference (A-03); team unfamiliarity risk with new tools (R-001); NFR-001 access isolation; NFR-003 data integrity; NFR-009 testability. |
| Alternatives Considered | See §5.3 alternatives table: (A) Microservices, (B) Client-side app with direct DB access, (C) Layered n-tier monolithic web application. |
| Decision | Adopt Option C: a layered (n-tier) web application, made up of a presentation layer, an application/API layer, a business logic layer and a data-access layer, deployed as a single unit against one relational data store. |
| Rationale | Centralises authorisation and validation server-side, keeps business rules independently testable, and matches team capability and schedule realism better than a distributed alternative. |
| Trade-offs | A single deployable unit is a simpler operational model but does not allow independently scaling or deploying individual capabilities; accepted because pilot-scale load (NFR-002) does not require this, and the team's schedule cannot absorb the added operational complexity of independent services. |
| Risks | See Risk Register R-008 (layer-skipping under schedule pressure), R-009 (business logic coupled to persistence framework), R-010 (over-engineering pressure). |
| Evidence | Repository folder structure aligned to layers (to be committed under §7 development evidence); RTM architecture/module column populated once implementation begins. |
| Later Consequence (update when evidence emerges) | To be updated once the technology stack (ADR owned under §5.5) and initial implementation evidence exist. |

# 5.6 Initial Design Decision: Request Status Transition (Design Problem 1 of 2)

This is one of the two required M2 design-pattern decisions. The second (owned by Cameron) addresses a separate design problem and is documented under Cameron's section of this PED.

Design problem: FR-010 requires that a request's status may only change through the agreed lifecycle, enforced consistently no matter which part of the system triggers the change, and the rule set is expected to grow once role-based permissions are added in M3.

## ADR-M2-02: Request Status Transition Design (State Pattern)

| Decision ID | ADR-M2-02: Request Status Transition Design |
| --- | --- |
| Context | FR-010 requires that a request's status may only change through the agreed lifecycle (New → Assigned → In Progress → Resolved → Closed, plus New → Rejected), enforced consistently regardless of which part of the system triggers the change. |
| Constraints | NFR-003 (no partial/invalid state changes), NFR-009 (testability of business rules), schedule limits on how much design-pattern infrastructure the team can realistically build and defend. |
| Alternatives Considered | [Insert the specific A2 research finding/citation comparing approaches here, for example conditional/if-else validation versus the Strategy pattern versus the State pattern, per the team's actual A2 submission.] At minimum, three options were considered: (i) inline conditional checks in the controller/service for each transition; (ii) a lookup table of allowed transitions checked by a single function; (iii) the State design pattern (Gamma et al., 1994), encapsulating each status as an object that knows its own valid next states. |
| Decision | Adopt the State pattern (Gamma et al., 1994): each status (New, Assigned, In Progress, Resolved, Closed, Rejected) is represented as a state implementing a common interface that exposes its own permitted transitions; a single StatusTransitionService is the only component permitted to change a request's status. |
| Rationale | FR-010's transitions are also expected to gain role-based permission rules in M3 (who may trigger which change) and are exercised from at least three places (staff detail view, assignment action, resolution action). A single lookup function is adequate today but a State object gives each status a natural place to hold its own permission and transition logic as that grows, keeping FR-010 changes isolated from unrelated code (open/closed principle) and each state unit-testable in isolation (NFR-009). |
| Trade-offs | Introduces several small classes/interfaces for what is currently a modest six-status lifecycle, which is more structure than a simple lookup table would need today. Accepted because the transition rules are expected to grow (role permissions, possible future reopen flow in SR-FUT list) and because centralising them in one service directly protects NFR-003 and FR-010's controlled-transition requirement. |
| Risks | See Risk Register R-011 (inconsistent application bypassing the pattern), R-026–R-029 (design-pattern integration and overuse risks). |
| Evidence | Initial interface/class skeleton for the state objects and StatusTransitionService to be committed as first implementation evidence; RTM design/interface-decision column updated against FR-010 once committed. |
| Later Consequence (update when evidence emerges) | To be revisited if M3 implementation shows the added structure is not earning its complexity, using controlled change per the Master Project Brief §14. |

Implementation evidence status: PLANNED. No affected code has been written yet; per the M2 evidence-completeness rule, this decision is recorded as Planned in the RTM until the StatusTransitionService and state classes are committed.

# Reference List

SEN381 Teaching Team (2026a) SEN381 CivicConnect Master Project Brief. Version 1.1. Belgium Campus iTversity. Supplied course material.

SEN381 Teaching Team (2026b) SEN381 CivicConnect Project: Milestone 1 - Engineering Foundation & Requirements Baseline. Belgium Campus iTversity. Supplied course material.

SEN381 Teaching Team (2026c) SEN381 CivicConnect Project: Milestone 2 - Architecture, Technology & Initial Design Baseline. Belgium Campus iTversity. Supplied course material.

Gamma, E., Helm, R., Johnson, R. and Vlissides, J. (1994) Design Patterns: Elements of Reusable Object-Oriented Software. Reading, MA: Addison-Wesley.

[Insert the team's actual Assignment 2 reference(s) here for the design-pattern comparison cited in ADR-M2-02, once confirmed against the final A2 submission.]

# 6. Architecture, Technology & Initial Design Baseline: Sign-off (Draft, Architecture & Design Pattern Components)

This baseline slice covers only the architecture and design-pattern decisions above. Full Section 6 sign-off requires Michael's and Cameron's decisions to be merged first, per the Baseline Sign-Off template (Master Project Brief, Appendix D).

| Project | CivicConnect |
| --- | --- |
| Baseline Type | Architecture, Technology & Initial Design Baseline (M2): Architecture and Design-Pattern components (this contribution) |
| Version | PED v2.0 (draft, pending merge with Michael's data/technology sections and Cameron's integration/documentation sections) |
| Date | 24 September 2026 |
| Included in this baseline slice | ASRs/quality drivers (§5.2); architecture decision, diagrams and ADR-M2-01 (§5.3); one of two required design-pattern decisions, ADR-M2-02 (§5.6) |
| Known open items (not yet in this baseline) | Data/persistence decision (§5.4, Michael); technology-stack decision (§5.5, Michael); deployment compatibility (§5.8, Michael); second design-pattern decision and API/integration decision (§5.6/§5.7, Cameron); RTM consolidation (Cameron) |
| Scope reviewed | YES: reviewed against M1 baseline scope (§2.1); no material scope change identified from this contribution |
| Requirements/traceability checked | PARTIAL: architecture and design-pattern decisions traced to NFR-001, NFR-003, NFR-009 and FR-010; full RTM update pending Cameron's consolidation |
| Risk review completed | YES: Risk Register expanded from R-001 to R-007, and now to R-001 to R-045 (§5.1), including architecture, design and pattern-specific risks |
| Repository/governance controls checked | Unchanged from M1 (§8); no new control introduced by this contribution |
| Outcome | PROPOSED: to be formally accepted at full team baseline review once all three members' sections are merged (Section 6 requires the complete set of M2 decisions before sign-off) |

# Next Steps for Merge into PED v2.0

- Insert the actual A2 citation/finding into ADR-M2-02's Alternatives field before submission; a placeholder is currently marked in brackets.

- Merge with Michael's §5.4/§5.5/§5.8 sections and Cameron's §5.6 (second pattern)/§5.7/RTM sections into one PED v2.0 file.

- Cross-check R-026–R-029 once Cameron's design decision is finalised, to confirm no responsibility overlap remains.

- Move Section 6 outcome from PROPOSED to ACCEPTED / CONDITIONALLY ACCEPTED once the full team reviews the merged baseline together.

- Update the RTM architecture/module and design/interface-decision columns for FR-010 once initial implementation evidence exists.

# 5.1 Risk Register: M2 Expansion (R-008 to R-045)

The M1 Risk Register (R-001–R-007, retained unchanged below in the merged PED) is extended with 38 new, project-specific risks identified while making the M2 architecture, data, technology, design and deployment decisions, addressing the lecturer's M1 feedback that the register needed greater depth. Risks are grouped by category for readability; the ID sequence is continuous for traceability.

| ID | Description | Cause | Prob. | Impact | Priority | Mitigation | Contingency | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R-008 | Layer boundaries in the chosen layered architecture are not respected under schedule pressure (e.g. UI calling the database directly), undermining ADR-M2-01. | Time pressure near milestone deadlines encourages shortcuts. | Medium | Medium | Medium | Document layer responsibilities/contracts in ADR-M2-01; add a PR review checklist item checking layer boundaries. | Refactor the offending module before merge; block the PR until corrected. | Bianca | Open |
| R-009 | Business logic layer becomes tightly coupled to whichever ORM/framework is chosen in §5.5, undermining the testability ASR (NFR-009). | Convenience shortcuts taken under time pressure. | Medium | Medium | Medium | Enforce an interface-based data-access abstraction between business logic and persistence. | Introduce the abstraction retroactively before M3 test-writing begins. | Bianca | Open |
| R-010 | Architecture is over-engineered beyond pilot scale (e.g. premature service splitting), wasting schedule the team cannot recover. | Enthusiasm to apply newly-learned patterns/architectures beyond what the project needs. | Medium | Medium | Medium | Baseline sign-off (§6) requires explicit justification of architecture proportionality against ASRs. | Collapse any premature split back into the monolith before it affects the schedule. | Bianca | Open |
| R-011 | StatusTransitionService (ADR-M2-02) is bypassed by some code paths, allowing invalid FR-010 transitions to occur. | Incomplete refactor once implementation begins in M3. | Medium | High | High | Make the service the single entry point for status changes; enforce via code review. | Audit call sites flagged in the RTM design-decision column and refactor. | Bianca | Open |
| R-012 | Architecture diagrams become outdated as implementation evolves, misleading the M3/M4 engineering defence. | No process exists to update diagrams after a design change. | Medium | Medium | Medium | Link diagram updates to the change-control process (Master Brief §14). | Refresh diagrams immediately before each milestone submission. | Bianca | Open |
| R-013 | The coarse three-role access model (M1 R-004) is enforced inconsistently across layers, creating a privilege-escalation path. | Authorisation logic duplicated in more than one layer without a single source of truth. | Low | High | High | Centralise all authorisation checks in the application/API layer only. | Emergency patch plus access-control audit if a gap is found. | Bianca | Open |
| R-014 | The relational schema does not adequately model request history (NFR-015/FR-015), forcing a costly migration later. | Schema designed before access patterns are fully understood. | Medium | High | High | Model history as an append-only audit table from the outset. | Write a migration script and backfill historical data. | Michael | Open |
| R-015 | Concurrent assignment attempts (AC-FR-009-2) are not protected by a database-level constraint, allowing two owners on one request. | Reliance on application-level checks only. | Medium | High | High | Add a unique constraint or optimistic-concurrency token at the database level. | Hotfix migration adding the missing constraint. | Michael | Open |
| R-016 | Free-tier database connection limits are exceeded during NFR-002 concurrency testing. | Free-tier plans cap concurrent connections. | Medium | Medium | Medium | Use connection pooling; test representative concurrency early rather than at the deadline. | Temporarily upgrade the tier for the test window. | Michael | Open |
| R-017 | The data model does not clearly separate requester-visible feedback from internal staff notes (FR-011/AC-FR-011-2), risking accidental disclosure. | Notes stored in a single table without a visibility flag. | Low | High | High | Add an explicit internal/external flag enforced at the data-access layer. | Emergency patch and audit of any notes already exposed. | Michael | Open |
| R-018 | The chosen free-tier persistence option cannot meet the NFR-007 backup/recovery targets (24h RPO / 4h RTO). | Free tiers often lack point-in-time restore. | Medium | High | High | Verify backup capability before finalising the §5.5 technology decision. | Implement a manual scheduled export as an interim backup. | Michael | Open |
| R-019 | The fixed category list (7 categories) is hard-coded in more than one place instead of a single controlled reference table, causing drift. | Convenience during early development. | Medium | Medium | Medium | Maintain one Category reference table referenced by foreign key everywhere. | Run a data-cleanup script to reconcile drifted values. | Michael | Open |
| R-020 | A selected framework or library reaches end-of-support or ships a breaking major release during the project. | Fast-moving dependency ecosystem. | Low | Medium | Low | Pin exact dependency versions; avoid pre-release/bleeding-edge versions. | Roll back to the previously working pinned version. | Michael | Open |
| R-021 | The team's limited prior experience with the selected backend framework increases defect rate under schedule pressure (extends M1 R-001). | Genuine learning curve on unfamiliar tooling. | Medium | Medium | Medium | Time-boxed technical spike before committing in §5.5; pair-programme the first features. | Fall back to a more familiar stack component for the affected area. | Michael | Open |
| R-022 | Free-tier hosting cold-start latency causes NFR-002 (3-second) tests to fail despite correct application code. | Serverless/free-tier sleep behaviour. | Medium | Medium | Medium | Measure and report cold-start separately from warm response time, per AC-NFR-002-2. | Document cold-start as a residual limitation rather than reporting a false pass. | Michael | Open |
| R-023 | A dependency introduces a known vulnerability flagged by automated scanning once available. | Transitive dependency risk. | Medium | High | High | Enable dependency/security scanning as soon as the repository supports it; review advisories before merging. | Patch, upgrade or replace the affected dependency. | Michael | Open |
| R-024 | Licensing terms of a selected library or service conflict with the team's free/educational-use assumption (A-03/A-04). | Licensing not checked before adoption. | Low | Medium | Medium | Verify licence compatibility as part of the §5.5 evidence before the ADR is signed off. | Swap to a licence-compatible alternative. | Michael | Open |
| R-025 | Vendor lock-in to a specific free-tier platform makes migration after the course costly. | Reliance on platform-specific, non-portable features. | Low | Low | Low | Prefer standard SQL / portable APIs where practical; document lock-in explicitly in the ADR. | Accept as a documented residual risk (course-scope only). | Michael | Open |
| R-026 | The second design-pattern decision (§5.6, Cameron) overlaps with the State-pattern responsibility boundary from ADR-M2-02, duplicating logic. | Parallel independent design work with no integration checkpoint. | Medium | Medium | Medium | Cross-reference both ADRs before the Section 6 baseline sign-off. | Refactor the overlapping responsibility into a single owning component. | Cameron / Bianca | Open |
| R-027 | The API/integration boundary (§5.7) accepts invalid status values directly instead of delegating to StatusTransitionService. | Integration designed in isolation from the business logic layer. | Medium | High | High | API layer must delegate all transition validation to StatusTransitionService and never re-implement the rules. | Patch the endpoint to remove duplicated/incorrect validation logic. | Cameron | Open |
| R-028 | A design-pattern decision is documented in an ADR but has no corresponding implementation evidence, violating the M2 evidence-completeness rule. | Time pressure prioritises documentation over code. | Medium | High | High | Require at least one committed class/interface per pattern before the RTM records "In Development." | Mark the item honestly as "Planned" rather than overstate progress. | Cameron / Bianca | Open |
| R-029 | Design patterns are applied for their own sake beyond genuine need, adding complexity without measurable benefit. | Enthusiasm to apply everything covered in A2 research. | Medium | Medium | Medium | Every pattern decision must state a genuine CivicConnect problem first (§5.6) and be checked against a simpler alternative. | Revert to the simpler approach if the trade-off cannot be defended. | Team | Open |
| R-030 | Design diagrams (state/interaction) drift out of consistency with the architecture diagrams, confusing traceability at the defence. | Diagrams created independently by different members without a shared convention. | Medium | Low | Medium | Agree one shared diagramming tool/notation and review diagrams together before submission. | Reconcile diagrams before the presentation rehearsal. | Team | Open |
| R-031 | The authentication mechanism selected in §5.5 stores credentials insecurely (e.g. weak or missing hashing). | Schedule pressure or unfamiliarity with secure authentication libraries. | Low | High | High | Use an established authentication library with salted hashing; never implement custom hashing. | Force a credential reset and re-hash immediately if discovered. | Michael | Open |
| R-032 | Role/permission checks exist only in the UI, not enforced server-side, allowing direct API calls to bypass restrictions (violates NFR-001). | UI-only checks are faster to build under time pressure. | Medium | High | High | Enforce authorisation server-side in the application layer for every endpoint; test each role boundary per AC-NFR-001-1. | Emergency patch plus an access-control audit. | Bianca | Open |
| R-033 | HTTPS/TLS is not correctly configured on the chosen free-tier host, leaving NFR-006 unmet. | Default host configuration assumed without verification. | Medium | High | High | Verify HTTPS enforcement explicitly as part of the §5.8 deployment-compatibility evidence. | Switch to a host with built-in managed TLS. | Michael | Open |
| R-034 | Verbose error messages or stack traces are exposed to end users, violating NFR-008. | Framework debug settings left enabled by default. | Medium | Medium | Medium | Disable debug/verbose error output outside the development environment; return generic user-facing errors. | Hotfix configuration before any external demonstration. | Michael / Cameron | Open |
| R-035 | Secrets required by the chosen stack (DB connection strings, API keys) are committed to the public repository. | Environment-variable handling not yet configured for the actual chosen stack. | Medium | High | High | Establish the environment-variable/secret pattern the same day the stack is chosen (§5.5); update .gitignore immediately. | Rotate exposed credentials and purge them from git history. | Michael | Open |
| R-036 | Insufficient input validation at the API boundary allows malformed or malicious input to reach the data layer. | Validation assumed to happen only client-side. | Medium | High | High | Validate and sanitise all inputs at the API/application layer regardless of client-side checks. | Patch the endpoint and review logs for exploitation attempts. | Cameron / Michael | Open |
| R-037 | The deployment platform chosen in §5.8 is incompatible with the persistence technology chosen in §5.4/§5.5. | Deployment and data decisions made independently without a cross-check. | Medium | High | High | Confirm platform-database compatibility before either decision is baselined (§6 sign-off checklist). | Change the database engine or hosting platform before implementation begins. | Michael | Open |
| R-038 | Local development environments differ meaningfully between team members, causing integration failures ("works on my machine"). | No documented setup standard exists yet. | Medium | Medium | Medium | Finalise and test README setup instructions (§8) early, with all three members validating it. | Pair up to fix the affected environment before the next Pull Request. | Cameron | Open |
| R-039 | No separation exists between the development instance and shared demo data, risking accidental data loss before a presentation. | A single shared instance is used for both purposes. | Medium | Medium | Medium | Maintain a simple seed/reset script to restore known demo data. | Restore from the last committed seed data set. | Michael | Open |
| R-040 | No rollback plan exists for a bad deployment heading into M3, risking an unrecoverable state near a deadline (extends M1 Forward Engineering Consideration #7). | The deployment decision was deliberately deferred at M1 and not yet revisited. | Low | High | Medium | Document at least a manual rollback procedure (redeploy last known-good commit) in §5.8. | Redeploy the previous tagged release. | Michael | Open |
| R-041 | The hosting platform's free-tier sleep/scale-to-zero behaviour is mistaken for application failure during a live milestone defence. | Cold-start behaviour not communicated in advance. | Low | Medium | Low | Warm up the deployment shortly before any live demonstration; document the limitation in the README. | Use a screen recording as backup evidence if the live demo is affected. | Cameron | Open |
| R-042 | Combined free-tier limits across hosting, database and any third-party service are exceeded before the project ends. | Multiple free tiers stacked without a combined capacity check. | Medium | Medium | Medium | Document every service's limits together in one place (§5.5/§5.8) and monitor them collectively. | Migrate the constrained service to an alternate free tier. | Michael | Open |
| R-043 | Realistic post-pilot operational cost is not credibly estimated, weakening the final cost review required by the Master Project Brief §18. | Cost analysis deferred entirely to M4. | Low | Medium | Low | Capture indicative paid-tier pricing now for the ADR record, even though the pilot itself stays free. | Produce the estimate reactively before M4 using current vendor pricing. | Michael | Open |
| R-044 | A third-party service used for testing/CI unexpectedly moves from a free to a paid model mid-project. | Vendor pricing model changes outside the team's control. | Low | Medium | Low | Prefer services with an established stable free tier (e.g. GitHub Actions free minutes); monitor vendor announcements. | Switch to an alternative free CI provider. | Cameron | Open |
| R-045 | Architecture/technology decisions are formally baselined (§6) before any implementation evidence confirms they actually work. | Pressure to "lock in" a baseline before a risky assumption has been spiked. | Medium | Medium | Medium | Require at least one small working spike/bootstrap per major decision before formal baseline sign-off. | Use the controlled-change process (Master Brief §14) to revise the baseline if the spike fails. | Team | Open |

Note: Owner assignments follow the team's M2 work distribution (Bianca: architecture/baseline; Michael: data/technology/deployment; Cameron: design/integration/documentation/GitHub). Risks needing input from more than one owner are marked accordingly.